## Slide 1
Week 2 — Implementation Review
The 300-question run,
and what it settles
Adaptive Multi-Agent RAG for Software Ecosystem Update Monitoring
Shradha Devendra Pujari
COMP 291 · Advisor: Dr. Solomon Berhe · University of the Pacific · 3 September 2026
Notes: Week 2 of 15. Focus deliverable this week: slides, README current, deployment at a public URL. The substantive news is that Phase 6 — the headline run at n=300 — finished, and it changes what we can claim.

## Slide 2
Three numbers from this week
run_1788302755_7cdc5685d75a — the whole benchmark, three arms, synthesis model held constant
300
questions, all three arms
Phase 6 complete. 24 ecosystems, the whole file, no sampling.
p = 0.30
best retrieval metric
Every retrieval metric null under Holm-corrected paired Wilcoxon.
− 0.196
faithfulness, template arm
p < 0.001 — and it is answer format, not grounding.
The parity result is now well-powered. “Underpowered at n = 100” is no longer an available objection.
Notes: Last week the strongest retrieval claim was at n=100, which a reviewer could dismiss as underpowered. That is now closed. The faithfulness number is the one that needs explaining, and slide 4 explains it.

## Slide 3
Finding 6 — retrieval is null across the board
Paired Wilcoxon vs single_agent, Holm-corrected across the metric family, n = 300
Metric | marag Δ | marag_llm Δ | p (Holm) | W / T / L (marag)
nDCG@3 | +0.009 | +0.006 | 0.302 | 16 / 269 / 15
nDCG@5 | +0.001 | −0.002 | 1.000 | 20 / 250 / 30
Recall@5 | −0.011 | −0.013 | 0.502 | 12 / 267 / 21
MRR | +0.006 | +0.006 | 0.667 | 4 / 290 / 6
Faithfulness | −0.196 | +0.002 | <0.001 / 0.787 | 33 / 50 / 217
Read the tie column. 250–290 of 300 questions score identically on every retrieval metric. The one row that moves is not a retrieval row.
Notes: Holm correction across the family, so these p-values are already adjusted for multiple comparisons. The faithfulness row splits: the template arm loses badly, the prose arm on identical retrieval does not.

## Slide 4
The tie is not the benchmark failing to discriminate
The obvious objection to a wall of ties — “both arms retrieve the same documents” — does not hold here
Chart: Documents fetched per question
| marag | single_agent
Mean candidate pool size | 23.1 | 15.5
33.3%
of questions return an identical top-k list across the two arms.
65.0%
retrieve materially different documents — and still score the same.
1.5×
the candidate pool, half again as many documents, moving nothing.
The extra retrieval is real, and it is inert. That is a stronger statement than parity.
Notes: This is the slide that upgrades the claim. A null result invites 'your test cannot see the difference'. Here the arms demonstrably fetch different documents in two thirds of cases, and no metric moves. The coordination is doing work that does not show up as retrieval quality.

## Slide 5
The faithfulness gap is answer format, confirmed
Same retrieval, same judge, same model — only the presentation differs
Structured template
−0.196
p < 0.001 · lost on 217 of 300
The multi-agent arm renders its answer as a bulleted, sectioned template.
Prose, same retrieval
+0.002
p = 0.787 · indistinguishable
Identical documents, synthesized through the baseline’s own prompt.
Whatever the template costs, it is not grounding. Any future comparison that lets answer format vary between arms is measuring formatting.
Notes: At n=100 this was a suspicion supported by three numbers. At n=300 it is a well-powered paired test. It is also a methodological warning for the rest of the term.

## Slide 6
Two cautions that travel with this run
Stated up front, because both are easy to quote wrongly
01
Quote the medians, never the means
Questions 164 and 165 recorded 1,000–5,200 s on every arm — the host stalled, not the systems. Medians: 20.3 s marag, 26.3 s marag_llm, 8.8 s baseline — 2.3× and 3.0×.
02
This is not a frozen comparison
The run spans two calendar days, so early and late questions saw different live corpora. Pairing survives — the three arms run back-to-back per question, median 129 s — but the run is incomparable to any other run. For byte-identical documents, cite the frozen ladder replay run_1788422938_67177cd53aab.
Notes: Both cautions are written into results/PROVENANCE.md next to the numbers themselves, so a reader who finds the table finds the caveat.

## Slide 7
Section 5 this week
Code, documentation and deployment — state as of Thursday 3 September, before the Friday noon deadline
Requirement | State | Evidence
Code + README to Git | Merged to main | PR #10 merged: the n=300 findings, the provenance entry, and the record-mode harness fix. README correction block, roadmap and test count brought current.
Project document update | specs/status.md §10 | Week 2 section appended: Phase 6 moved from not-started to done, phase table refreshed, open items re-prioritised. Revision history is the git log.
Deployment | Live, re-verified today | software-update-questions.streamlit.app — ran a question end to end; agents reported Grounded, linux · security, and the labelled rule-based fallback.
Test suite | 629 passing, offline | Was 349 at the last status snapshot. No network required; the README’s stated count was stale and is now correct.
Notes: Everything on this slide is in its required location, not on a local machine. The git log and the status doc's own history are the record.

## Slide 8
Open, in priority order
What would change a claim in this deck, ranked by how much
Independent judge — blocked since 31 August
ollama:llama3.1 still judges a pipeline whose rewriter and one arm are llama3.1. Needs an OPENAI_API_KEY. This is the largest live threat to every number here.
A frozen run at n = 300
Replay against a single-writer snapshot directory would make the large-sample result citable on its own, not only as corroboration of the ladder.
Artifact packaging (Phase 7)
The corpus snapshots are the reproducibility asset and none are archived. The n=300 snapshot alone is 84 MB across 7,899 files; it needs a DOI.
Week 3 focus deliverable
First working versions of the evaluation, benchmark, guardrail, XAI-reasoning and model-selection tools — minimal is acceptable, running is not optional.
Live demo: software-update-questions.streamlit.app · Findings: eval_harness/FINDINGS.md · Provenance: results/PROVENANCE.md
Notes: Ask for the OPENAI_API_KEY decision in this meeting — Phase 4 has been blocked on it for four days and it gates the independence claim in the paper.